Sprint Task

PBI: Login/Account Management (King Diamond Ebs)

Goal: Set up a login and account system accordingly to allow successful login, account management and account deletion.

| Sprint Task | Description | Dependency |
| --- | --- | --- |
| Design the Account GUI | Design login page and account management screen | Start |
| Implement “Account Management” function | Add “Add/Manage/Delete Account button”, show success/error messages for actions | Task 2 |
| Create authentication system | Implement login form submission, validate user credentials, handle login success/failure | Task 1 |
| Create “Add account” function | Create registration form, validate information, store new user details, prevents usage of same email, show success/error messages | Task 2 |
| Create “Manage Account” function | Display list of user accounts, allow user to select account, login/logout of desired accounts | Task 3 |
| Create “Delete Account” function | Accept user confirmation for deletion, remove info from database, log out of account | Task 4 |
| Error Testing | Handle invalid logins, handle invalid input fields, display error messages | Task 6 |
| Test “Add/Manage/Delete Account” functions | Perform testing of login with valid and invalid inputs, test account creation/management/deletion | Task 3,4,5 |