Group A

Product Backlog

| PBI | Priority | Description | Story Point |
| --- | --- | --- | --- |
| Make Purchase | High | User is able to pay for items in their cart | 3 |
| Manage Cart | High | Allow for editing, adding, removal of items in a cart | 3 |
| Checkout | High | User payment method and purchasing | 3 |
| Login/Accounts management | Medium | User authentication/management | 2 |
| Login error | low | Error displayed when user authentication fails | 1 |

Sprint Backlog

Login/Account Management – 2

Checkout – 3

Manage Cart – 3

Make Purchase– 3

Login error-1

Use Case: Make Purchase

User Story 1 Richard Badea
As a registered user, I want to select items so that I can purchase them.

Acceptance Criteria 1 Richard Badea

| Scenario: | Adding the ability to make a purchase |
| --- | --- |
| Given: | The user is logged in, and their cart is filled up with at least one item. |
| When: | The user the user is ready to buy the item(s). |
| Then: | The system contacts their bank account and the purchase is completed. |

Use Case: Manage Cart

User Story 2 Rostyslav Kuznets

As a logged in user, I want to manage the items in my cart. Remove, add or edit the order of them before purchasing them.

Acceptance Criteria 2 Rostyslav Kuznets

| Scenario: | Manage the items in a user’s cart |
| --- | --- |
| Given: | The user is logged in and on the manage cart page. |
| When: | the user is able to remove, add, or edit the items in their cart. |
| Then: | the system processes the input and removes/adds/edits the items appropriately according to the input. |

Use Case: Checkout

User Story 3 Kevin Alabi

As a logged in user, I want to be able to choose my payment method and complete my purchase.

Acceptance Criteria 3 Kevin Alabi

| Scenario: | Finalising a purchase |
| --- | --- |
| Given: | The user is logged in and has chosen their items and is finalising their purchase |
| When: | the user can choose their payment method and complete their purchase. |
| Then: | The purchase is completed and stored in the system |

Use Case: Login/Accounts Management

User Story 3 King Diamonds Ebs

As a user, I want to be able to login and manage my accounts accordingly as to be able to login in successfully or switch accounts.

Acceptance Criteria 3 King Diamonds Ebs

| Scenario: | Logging in/ Managing accounts |
| --- | --- |
| Given: | The user is not logged in and wants to make an account or wants to manage their accounts. |
| When: | the user is able to delete, switch or create an account before making their purchase. |
| Then: | The creation, deletion, or switching of their account is completed and their user’ info is stored or deleted. |