PBI: Manage Shopping Cart (Rostyslav Kuznets)

Goal: Build the shopping cart feature so users can add items, view the cart, remove items, and checkout successfully.

| Design the cart GUI layout | Create the shopping cart screen layout with input fields, buttons, and output area for cart actions. | Start |
| --- | --- | --- |
| Implement “Add item” function | Allow the user to enter item details and add a new shopping item to the cart list. | Task 1 |
| Implement “View Cart” function | Develop the logic to retrieve and display all cart items in the output area. | Task 2 |
| Implement “Remove item” function | Add functionality to remove a selected item from the cart using user input. | Task 2 |
| Implement “Checkout” function | Add logic to complete the checkout process and clear or finalize the cart items. | Task 3,4 |
| Store shopping cart items | Save shopping cart data to a file so cart items can be stored persistently. | Task 2 |
| Test add/view/remove/checkout functions | Perform testing to ensure the main cart functions work correctly and output expected results. | Task 3,4,5,6 |
| Final UI polishing and bug fixes | Refine the interface, fix layout issues, and resolve any bugs found during testing. | Task 7 |